EMERGENCY ROLLBACK & DEPLOYMENT RECOVERY PLAN

Operational Security Recovery Framework for Core Language Model Pipelines

| Target System Architecture: Insurance Claims Triage AI | Document Reference: MHP-OPSC-RECOVERY-v1 |
| --- | --- |
| Active CVE Reference Mapping: CVE-2026-38291 | Recovery SLA Objective: 12 Minutes Max Downtime |
| Authorized Owner Role: Lead AI Infrastructure Engineer | Security Classification: Internal — Restricted |

SECTION 1 | PURPOSE & APPLICATION SCOPE

This emergency rollback plan details the deterministic sequence of operational recovery actions required to safely revert the Insurance Claims Triage AI infrastructure to a certified secure baseline state in the event of post-deployment instability, performance regression, or validation exploits. This plan acts as the core fallback mechanism for the hotfix software patch addressing CVE-2026-38291 (High-Severity Base Library Exploit). By establishing clear automated boundaries, this document guarantees that Meridian Health Partners maintains total runtime security and claims processing continuity without compromising sensitive Article 9 healthcare records.

SECTION 2 | DETERMINISTIC ROLLBACK TRIGGER CONDITIONS

An immediate emergency rollback directive must be initiated if live system telemetry monitors capture a breach of any of the following formal performance or security thresholds within 48 hours post-deployment:

MANDATORY CRITICAL INTERVENTION THRESHOLDS: ⚠ Semantic Accuracy Decay: Automated real-time evaluation logs indicate that the triage routing accuracy has fallen below the minimum acceptable threshold of 92.5% for live claims text parsing. ⚠ Systemic Parsing Failure: The inference output layer fails to generate valid structured JSON tokens, triggering unhandled exceptions in downstream adjudication queues. ⚠ Security Telemetry Violations: Microsoft Defender for Cloud alerts capture positive indicators of payload compromise or advanced prompt injection bypass attempts exploitation. ⚠ Pipeline Latency Spikes: Median processing latency across the tokenization and embedding layers exceeds 2,500ms per transaction loop, causing massive claim intake queues backlogs.

SECTION 3 | PRE-DEPLOYMENT SNAPSHOT & STATE PRESERVATION

Before any code modifications or patching schedules are executed on the production cluster, the Data Engineering Lead and Lead AI Infrastructure Engineer must execute a full state preservation dump to secure an immutable fallback anchor:

Execute an isolated cryptographic container registry hash snapshot of the last stable model image version (Target Version: v1.4.2-stable, Image Hash Reference: SHA-256: 8f3c71b9e29a...).

Back up the intermediate LLM caching layer schemas and current Active Directory IAM attribute configurations.

Establish a read-only replication mirror of the active training corpus and secondary RAG document databases to protect against accidental schema corruption during rollback state changes.

SECTION 4 | STEP-BY-STEP ROLLBACK EXECUTION RUNBOOK

Upon a formal trigger breach notification from SecOps, the engineering team has a maximum contractually mandated SLA of 12 minutes to restore the stable baseline. Execute the following sequential commands in exact order:

| Seq Step | Target Architectural Surface | Operational Action & Command Line Script | Accountable Owner Role |
| --- | --- | --- | --- |
| Step 1 | API Gateway Inbound Boundary | Halt production traffic ingestion routing to the active container slot; redirect incoming claim payloads to a high-availability temporary staging holding queue. | Lead AI Infrastructure Engineer |
| Step 2 | Model Ingestion API Slot | Execute targeted cluster rollout reversion script: kubectl rollout undo deployment/claims-triage-ai-llm -n production --to-revision=14 | Lead AI Infrastructure Engineer |
| Step 3 | Intermediate Caching Layer | Flush volatile Redis arrays and intermediate vector tables to prevent corrupted parsing strings from being re-ingested by the reverted model model layer. | Data Engineering Lead |
| Step 4 | Inference Output Layer | Re-bind API egress slots and hard-validate schema contracts to confirm that automated claims routing arrays are pointing back to v1.4.2-stable endpoints. | Lead AI Infrastructure Engineer |
| Step 5 | System Monitoring Egress | Reset Microsoft Defender for Cloud baseline monitoring profiles; clear hotfix validation alerts and restart real-time log ingestion channels. | SecOps Incident Commander |

SECTION 5 | POST-RECOVERY VERIFICATION & SIGN-OFF

Immediately following rollback execution, the Lead AI Infrastructure Engineer must perform a 5-minute telemetry checkout loop. This check must verify that the model API endpoint responds within a stable <350ms window and passes 100% of the Prompt-Injection Triage Rubric baseline test suits. Formal sign-off and deployment incident closeout logs must be attested by the Chief Information Security Officer (CISO) and the AI Governance Lead within 2 hours of system stabilization, providing a transparent audit log for supervisory data protection authorities.